## Slide 1: 7-1 FINAL PROJECT

## Slide 2: AGENDA
Scrum-Agile vs Waterfall
Introduction to Scrum-Agile
Agile Phases
Waterfall Method
Choosing between the two methods

## Slide 3: Scrum-agile vs. waterfall
Scrum uses iterative sprints, delivers incremental progress using continuous teamwork and feedback. Key aspects of Scrum-Agile are below.
  Flexibility
  Adaptability
  Transparency
Waterfall Method is the traditional method. Phases adhere to a strict timeline, and one phase must be complete before the next begins. This method relies on documentation, and clearly defined specifications.
  Not flexible
  Involves 5 stages (Gathering, Design, Implementation, Testing, and maintenance)
  Heavy Planning
  Formal communication, less team interaction

## Slide 4: Scrum-Agile Roles
    Product Owner : Builds the product backlog, prioritizes task, and works directly with the client to address project needs.
      Importance: They make key decisions and serve as the liaison between the team and client, and ensure the backlog is prioritized.
    Scrum Master: Facilitates scrum events (daily standups), assist with backlog management, and coaches the team on scrum practices.
      Importance: Ensures the scrum process runs smooth and assist the team in overcoming obstacles. The scrum master also removes any road blocks that prevent productivity.
      Developer/Tester: Executes the sprint backlog, Build the product and test the product
        Importance: They deliver the working product and provide their technical expertise to a project.

## Slide 5: Scrum agile phases
Sprint planning: The work to be performed for the upcoming sprint (work period) during a sprint meeting and defining and prioritizing task. This meeting is led by the Scrum Master and the team helps decide the sprint goal. User stories are also added to the sprint.
  Importance: Sets clear objectives for the scope of the print, and overall project.
Daily Stand Up: A short meeting, happening the same time, and the same place every day, Typically 15 minutes to plan the days work and identify issues.
  Importance: Ensures that the team is on the same page and serves to help resolve any issues and provide feedback.
Sprint Review: A way to provide feedback at the end of a sprint. Shows clients what work has been complete. Provides transparency. Product owner reworks the product backlog based off of the current sprint.
  Importance: Ensures that sprint increments meets the clients' requirements and provides client feedback to the team.
Sprint retrospective: The team gets together at the end of a sprint or project to discuss things that did or did not work. Serves as a lessons learned.
  Importance: Promotes continuous improvement amongst the team.
Backlog Refinement: Regularly updating and prioritizing the backlog.
  Importance: Ensures the backlog is relevant, and that future sprints are well planned.

## Slide 6: If the water Fall Method was used
Changes are harder to implement due to the linear nature of the method.
Requirements are fixed at the beginning of the project; any changes would require going back to the initial design phase. This could lead to delaying the project and increasing cost.
Waterfall method deals with risk at the end of a project which can also result in costly fixes and delays.
The waterfall method also lacks iteration, which again can result in more problems at the end of the project scope.
Due to the requirements being fixed there is a lack of client feedback.

## Slide 7: Choosing between the two methods
  When choosing between the methods the following should be considered:
    Project Complexity: Agile is better for complex projects because it is more adaptable and is easier to fix problems and implement changes. The Waterfall is better suited for projects with defined requirements.
    Feedback: Agile is iterative, and continuously involves feed back from the client and team, which can ease implementing changes and additions to projects. The waterfall method only engages with the client at certain milestones, whereas Agile is continuous.
    Flexibility: Agile is flexible and is easier to implement changes. The waterfall method is structured, and predictable. Not as easy to implement changes, and fix issues.
    Risk Management: Agile faces risk early on through continuous feedback and iteration. Waterfall face risk late in the project due to the linear nature.
    Best Choice: Ultimately for this project the Agile method is better due to its flexibility. Agile is better suited due to the project's complexity and everchanging nature.

## Slide 8: SPEAKING ENGAGEMENT METRICS
References:
Atlassian. (2024). What is scrum and how to get started. https://www.atlassian.com/agile/scrum
Vasiliauskas, V. (2024, May 22). Agile Team Roles and responsibilities: A Brief guide. Teamhood. https://teamhood.com/agile-resources/agile-team-roles/
Gofishdigital. (2024, August 18). Scrum vs. Waterfall: Complete Guide. Knack: No-Code Application Development Platform. https://www.knack.com/blog/scrum-vs-waterfall/#:~:text=Scrum%20project%20management%20is%20an%20agile%20methodology%20that,phase%20must%20be%20completed%20before%20the%20next%20begins.
Scaled Agile, Inc. (2024, July 15). Agile Teams - Scaled Agile framework. Scaled Agile Framework. https://scaledagileframework.com/agile-teams/